Mary Noodle Doodles
Professional Website for Child Content Design and Illustration
Rivera, Angie  (VC1C)
Angiervr9@gmail.com; Angie.Rivera81@bcmail.cuny.edu
Supervisor: Marybeth Bulter Rivera
  marybeth.b.rivera@gmail.com

---
Abstract
This project aims to create a professional, user-friendly website for MaryBeth Butler, a talented child content designer and illustrator, to help her reach scouts and potential clients in the children's content design industry. The website will serve as a portfolio platform that highlights MaryBeth's  work, making it easily accessible to potential clients and scouts looking for creative content for children. The goal is to build a visually appealing and responsive website that integrates a contact form, SEO optimization, and social media sharing, offering an efficient way for users to inquire about services. The project will focus on the technical aspects of building a robust platform, including web development, form handling, and ensuring a smooth user experience across devices.

---
TOOLS

---
USER FLOW

---
DRAFT 1

---
DRAFT 1

---
Project Break down
Phase 1:
  - Use Figma (build a layout)
  - Get approval and adjust changes as need
  - Create HTML/CSS
Phase 3:
Backend Integration of contact form
Phase 4:
Social media links
SEO setup
TEST
Phase 2:
Finalize HTML/ CSS
Create a domain name (Hosting)

---
TENTIVE schedule
WEEK	TASK	DURATION
Week 1	Finalizing project scope, gathering requirements from MaryBeth, and initial wireframe designs	1 week
Week 2	Phase 1-2: Frontend design(HTML, CSS) and layout development (React)/create a domain	2 weeks
Week 3	Phase 1-2: Frontend design(HTML, CSS) and layout development (React) /create a domain	2 weeks
Week 4	Test Phase 1-2	1 week
Week 5	Prepare demo 1 for supervisor / Record Demo 1 w/ live Presentation	1 week
Week 6	Phase 3-4: Backend/Integration of contact form, social media links, and SEO setup	2 weeks
Week 7	Phase 3-4: Backend Integration of contact form, social media links, and SEO setup	2 weeks
Week 8	Test Phase 3-4	1 week
Week 9	Prepare demo 2 for supervisor / Record Demo 2 w/ live Presentation	1 week
Week 10	Final Test / Final Recording	1 week
Week 11	Final Presentation Slides	1 week
Week 12	Final look over and Submit	1 week

---
Links to Repository & Management Tools
Repository Link:
https://github.com/angiervr81/MaryNoodleDoodles.git
Project Management Link::
View 1 · MaryNoodleDoodles Website